HealthPlus Hospital Management System CLIENT PROPOSAL A Complete Digital Solution for Hospitals up to 50 Beds ¦ Tamil Nadu, India

| Prepared For [Hospital / Client Name] Tamil Nadu, India | Date of Proposal March 2026 Valid for 60 days |
| --- | --- |

# 1. Executive Summary

HealthPlus HMS is a comprehensive, web-based Hospital Management System purpose-built for small and mid-size hospitals. It digitises every aspect of hospital operations — from patient registration and doctor appointments to pharmacy, billing, inventory, and staff management — through a single, unified platform.

Designed specifically for hospitals with up to 50 beds in Tamil Nadu, HealthPlus HMS combines ease of use with clinical precision, enabling your team to deliver faster, more accurate, and more efficient care.

| 10+ Integrated Modules | 36+ Database Tables | 100% Web-Based | 24/7 System Availability |
| --- | --- | --- | --- |

# 2. System Modules and Features

HealthPlus HMS covers the complete operational lifecycle of a hospital through 10 integrated modules:

| Module | Category | Key Capabilities |
| --- | --- | --- |
| Public Website & Patient Portal | Frontend | Hospital landing page, department listing, doctor profiles, online appointment booking, hospital packages and offers |
| Appointments & Front Desk | OPD | Schedule management for all doctors, multi-slot booking (morning/evening), patient queue, appointment status tracking |
| Admissions (IPD) | Inpatient | Ward and bed management, real-time bed occupancy, ICU tracking, new admission workflow, patient transfer and discharge |
| Doctor Console | Clinical | Doctor's personal dashboard, today's schedule, patient consultation notes, prescription generation, clinical history |
| Billing | Finance | Invoice generation, payment tracking (paid/pending), OPD and IPD billing, printable receipts, billing history with search and filter |
| Pharmacy | Pharmacy | Prescription fulfilment, stock management, Point of Sale (POS) for walk-in customers, purchase orders, medicine returns |
| Inventory & Equipment | Operations | Medical equipment tracking, AMC contract management, low-stock alerts, vendor management, consumables tracking |
| Staff Management | HR | Staff profiles, role-based access control, attendance tracking, department assignments, leave management |
| Reports | Analytics | Operational reports, revenue summaries, patient statistics, appointment reports, pharmacy and inventory reports |
| Admin Panel | Admin | System configuration, department management, user roles and permissions, data administration |

# 3. Key Benefits for Your Hospital

Operational Efficiency

Eliminate paper registers and manual records

Real-time bed and ward availability

Faster patient flow from entry to discharge

Automated prescription-to-pharmacy workflow

Financial Control

Track every rupee — paid vs. pending

Pharmacy POS with live stock deduction

Purchase order and vendor management

Revenue and billing reports at a glance

Patient Experience

Online appointment booking 24/7

Reduced waiting time at reception

Digital prescriptions and receipts

Complete patient history in one place

Compliance and Safety

Role-based access — right information, right staff

Medicine expiry and low-stock alerts

AMC contract renewal reminders

Audit trail for all transactions

# 4. Pricing Plans

All pricing is designed for hospitals with up to 50 beds in Tamil Nadu. Each plan includes full setup, data migration support, staff training, and local support.

| Feature / Component | Starter | Professional | Enterprise |
| --- | --- | --- | --- |
| One-Time Setup Fee | Rs. 65,000 | Rs. 1,25,000 | Rs. 2,00,000 |
| Annual Maintenance (AMC) | Rs. 48,000/yr | Rs. 72,000/yr | Rs. 1,08,000/yr |
| Monthly Equivalent | Rs. 4,000/mo | Rs. 6,000/mo | Rs. 9,000/mo |
| Patient Portal | Yes | Yes | Yes |
| Appointments / OPD | Yes | Yes | Yes |
| Doctor Console | Yes | Yes | Yes |
| Billing | Yes | Yes | Yes |
| Admissions / IPD | — | Yes | Yes |
| Pharmacy + POS | — | Yes | Yes |
| Inventory & Equipment | — | Yes | Yes |
| Staff Management | — | Yes | Yes |
| Reports and Analytics | Basic | Advanced | Full Custom |
| Support Response | 48 hrs | 24 hrs | 4 hrs |
| Data Backup | Weekly | Daily | Daily + Cloud |
| Training Days | 1 Day | 2 Days | 3 Days + Refresher |

Special Offer: Sign before June 2026 and get 2 months AMC FREE on Professional and Enterprise plans. All prices are exclusive of GST at 18%.

# 5. Implementation Timeline

Our structured 10-week onboarding process ensures a smooth, disruption-free transition to digital operations.

| Week | Phase | Activities |
| --- | --- | --- |
| Week 1 | Discovery | Requirements gathering, server setup, database configuration, domain configuration |
| Week 2 | Installation | System installation, patient portal setup, admin panel configuration, department setup |
| Week 3 | Modules | Appointments, billing, pharmacy, inventory, and IPD modules activation and configuration |
| Week 4 | Data Migration | Doctor profiles, staff data, existing patient records, medicine inventory loading |
| Week 5-6 | Training | Role-based training for reception, pharmacy, billing, doctors, and administrators |
| Week 7-8 | Parallel Run | Run old and new systems in parallel. User acceptance testing. Feedback and fixes. |
| Week 9-10 | Go Live | Full go-live, daily check-ins for 2 weeks, performance monitoring, issue resolution |

# 6. Technical Overview

HealthPlus HMS is built on modern, proven technologies ensuring reliability, security, and future scalability.

| Component | Technology | Details |
| --- | --- | --- |
| Backend Framework | Python / Django 5.2 | Proven, secure, enterprise-grade web framework |
| Frontend | HTMX + JavaScript | Fast, interactive pages without heavy client-side complexity |
| Database | PostgreSQL | Robust relational database, ACID compliant, ideal for medical records |
| Hosting | AWS EC2 / On-Premise | Flexible cloud or local server deployment options |
| Security | RBAC + HTTPS + Audit | Role-based access, encrypted traffic, session management, audit logs |
| Access | Browser-Based | Works on any device (desktop, laptop, tablet). No software installation needed. |
| Backup | Automated Daily/Weekly | Enterprise plan includes cloud backup redundancy |
| CI/CD | GitHub Actions | Automated testing and deployment pipeline |

# 7. Terms and Conditions

Setup fee: 50% on contract signing, 50% on go-live.

GST at 18% applicable on all amounts quoted.

Annual Maintenance Contract (AMC) covers bug fixes, minor updates, and support as per plan tier.

AMC billed annually in advance. Renewal required to continue support.

Source code remains developer property; client receives a perpetual usage license.

Customisations beyond the defined scope will be quoted separately at agreed rates.

Server / hosting costs (if cloud-based) are pass-through at actuals, borne by the client.

This proposal is valid for 60 days from the date of issue.

All support is provided in Tamil and English.

# 8. Next Steps

We would love to give you a live demonstration of HealthPlus HMS, tailored to your hospital's workflow. Please reach out to schedule a free demo or discuss customisation requirements.

Request a Free Demo Book a personalised walkthrough — online or at your hospital Email: [your-email@domain.com] ¦ Phone: [+91 XXXXX XXXXX] Tamil Nadu, India

HealthPlus HMS — Empowering Hospitals, Improving Lives